**Crazy Foods**

Project – To develop website for Restaurant.

Sprint 1:

Project Planning: (Creating the features)

Scrum Master: Harpreet Kaur.

Weekly Catch-up: Friday 08:00 PM – 10:00 PM.

Agenda: To discuss about the Website development and Features.

1. We discuss about the main motto of our website.
2. Features of our website.
3. Background and Fonts.

**Features:**

Login Form

Registration Form

Back Ground Colour

Home Page

Varieties of Cuisines.

**Sprint 2:**

Scrum Master : Amandeep Kaur

Sprint Planning:

Stories :

LOGIN FORM:

1. Add username & password to the login Page.
2. Add Sign In button.
3. Page Background

Sign Up FORM:

1. Add Input boxes of different fields.
2. Add Register button.
3. Registration page background
4. Link to Sing In

Back Ground:

1. Standard template for website
2. Colours and Fonts
3. About LOGOS.

**Sprint 3:**

Scrum Master: Veerpal Khosa.

Sprint Planning:

Login Page:

1. Add Sign In button
2. Page Background

Home Page:

1. Food Menu.
2. Contact Info.

Test Planning:

1. Test Scenarios
2. Test Execution Steps
3. Test Plan Signoff.

**Sprint 4:**

Scrum Master: Harpeet Kaur

Sprint Planning:

1. Develop Food Menu
2. Test Execution (Manual).
3. Selenium Script Development (For Passed Test Cases).
4. Functional Test Support (Bug Fixing).
5. Deploying Bug fixes into latest code.

**Sprint 5:**

Scrum Master: Amandeep Kaur

Sprint Planning:

Hosting & Presentation

Summarizing the changes

Documentation.

Reviewing the project